**Capstone Weekly Project Summary**

Keep your total weekly project summary to a single double-sided printed page.

|  |  |
| --- | --- |
| Week 1 | Project Status: N/A (initial meeting) |
| Tasks Completed/New Functionality | * Simple bullets describing completed tasks go here * More tasks… |
| Comments | A sentence or two describing additional activities, success, setbacks, or learning |

|  |  |
| --- | --- |
| Week 2 | Project Status: RED |
| Tasks Completed/New Functionality |  |
| Comments | The tasks I needed to complete were proof of concepts that my application will work or find a library to work in. |

|  |  |
| --- | --- |
| Week 3 | Project Status: Yellow |
| Tasks Completed/New Functionality | * Managed to move a notepad and resize it (proof of concept) * Able to pull a list of all currently sizeable applications |
| Comments |  |

|  |  |
| --- | --- |
| Week 4 | Project Status: Red |
| Tasks Completed/New Functionality | * Saved states to a static place, and able to DE serialize recently serialized locations |
| Comments | Can only serialize to a static place, but it just needs the correct full path to the file in order to read it. |

|  |  |
| --- | --- |
| Week 5 | Project Status: Rojo |
| Tasks Completed/New Functionality | * Able to move windows through a basic WPF application (Heavily untested) |
| Comments |  |

|  |  |
| --- | --- |
| Week 6 | Project Status: Red |
| Tasks Completed/New Functionality |  |
| Comments |  |

|  |  |
| --- | --- |
| Week 7 | Project Status: Red |
| Tasks Completed/New Functionality | * Completed Week 5 and 6 requirements: * Click and draw, click and move work * Able to drag and drop items into a canvas |
| Comments | Unforeseen circumstances or lack of foresight make it currently impossible to implement drag and drop in the current Application interface.  Check work log(Under week 7) in order to see in detail what needs to be changed to get the implementation to work correctly in the “intermediate” interface :: “ V\_4\_Upgrades ” |

|  |  |
| --- | --- |
| Week 8 | Project Status: red |
| Tasks Completed/New Functionality | * Draw and drag upgraded   + All zones are now numbered according to creation |
| Comments |  |

|  |  |
| --- | --- |
| Week 9 | Project Status: |
| Tasks Completed/New Functionality |  |
| Comments |  |

|  |  |
| --- | --- |
| Week 10 | Project Status: N/A (presentation week) |
| Tasks Completed/New Functionality |  |
| Comments |  |