**Capstone Weekly Project Summary**

Keep your total weekly project summary to a single double-sided printed page.

|  |  |
| --- | --- |
| Week 1 | Project Status: N/A (initial meeting) |
| Tasks Completed/New Functionality | * Simple bullets describing completed tasks go here * More tasks… |
| Comments | A sentence or two describing additional activities, success, setbacks, or learning |

|  |  |
| --- | --- |
| Week 2 | Project Status: RED |
| Tasks Completed/New Functionality |  |
| Comments | The tasks I needed to complete were proof of concepts that my application will work or find a library to work in.  The only thing I could verify is that this project does not have a natural support in the Java Framework.  However I did find libraries where this is possible in c++ |

|  |  |
| --- | --- |
| Week 3 | Project Status: Yellow |
| Tasks Completed/New Functionality | * Managed to move a notepad and resize it (proof of concept) * Able to pull a list of all currently sizeable applications |
| Comments | There is no user interface with this edition, and I can only move notepads who I verified I know the process Id for. |

|  |  |
| --- | --- |
| Week 4 | Project Status: Red |
| Tasks Completed/New Functionality | * Saved states to a static place, * De-serialize recently serialized locations |
| Comments | Can only serialize to a static place, but it just needs the correct full path to the file in order to read it.  No improvements to user-interface. |

|  |  |
| --- | --- |
| Week 5 | Project Status: Red |
| Tasks Completed/New Functionality | * Able to move windows through a basic WPF application (Heavily untested) |
| Comments | User interface is rough, but it is a start to learn the WPF format. |

|  |  |
| --- | --- |
| Week 6 | Project Status: Red |
| Tasks Completed/New Functionality |  |
| Comments | Tried creating a wpf application that had “Drag and Draw” functionality. |

|  |  |
| --- | --- |
| Week 7 | Project Status: Red |
| Tasks Completed/New Functionality | * Completed Week 5 and 6 requirements: * Click and draw, click and move work * Able to drag and drop items into a canvas |
| Comments | Learned that the component I was using to draw, are not compatible with drag and drop, |

|  |  |
| --- | --- |
| Week 8 | Project Status: Red |
| Tasks Completed/New Functionality | * Draw and drag upgraded   + All zones are now numbered according to creation |
| Comments |  |

|  |  |
| --- | --- |
| Week 9 | Project Status: Yellow |
| Tasks Completed/New Functionality | * When dragging from the list box into the zones, It resizes the applications * The interface can now Save to a file, no load function available |
| Comments |  |

|  |  |
| --- | --- |
| Week 10 | Project Status: N/A (presentation week) |
| Tasks Completed/New Functionality |  |
| Comments |  |